Group No.: 07

Project Leader: ______Karl Patrick Mandapat_____________

Project Members:_____Nathaniel Mamucod_________

_____Nathaniel Manio_______

_____Everly Turla___________

Project Title: ______MovieBinge___________

IT Project Communication Management Plan

| Stakeholder | Reporting Requirements | Report/Metric | Reason/s/Justification/s |
| --- | --- | --- | --- |
| Project Leader | Report can be sent to Project Leader twice in every two week | - Summary - Checking - Enhancement of the project. - Summary of project progress - Upcoming milestones | Project leader will create a decision in making the project enhancement and checking error. Therefore, reports that are submitted properly will create a better project. |
| Project Member | Once a week meeting in reporting the updates of the project. | - Emphasizing project report - Communicate on the project leader - Ensure the data collected. | Project Member will create a report to define the potential risk and changes that is given to the project. |
| Quality Assurance Member | 3x a week meeting in reporting the problem of the project | - Collecting data - Solving a problem - executing the project - Test coverage - Defect density - Testing progress. | Quality assurance member will ensure the project leader and member to identify and solve the problem of the project. |
| End User | Monthly report in upcoming features and changes | - Enhancements and fixes - New features - Number of changes - impact analysis | End users will help in assessing the impact of changes on the project. It communicates request changes. |
| Marketing Personnel | Monthly User Engagement Metrics | - User acquisition - Retention rates - Marketing campaign effectiveness. | Informs marketing strategy, helps optimize user engagement, and guides promotional efforts. |
| Design Team | Bi-weekly Design Status | - Overview of design updates - Challenges - Upcoming design tasks. | Ensures alignment with project goals and provides visibility into the design process. |
| Movie Studios/Streaming Providers | Quarterly Business Performance Report | - User engagement statistics - Platform usage - Partnership updates. | Demonstrates the impact of MovieBinge, fosters collaboration, and informs future partnerships. |